# HELIX PLATFORM — ENTERPRISE HARDENING EXECUTION PLAN

(PM-Led, Phase-Gated, Non-Negotiable)

## 🔴 PHASE 0 — GOVERNANCE & FREEZE (MANDATORY)

### 🎯 Objective

Stabilize the project so improvements don’t compete with feature creep.

### 🔒 Rules (Non-Negotiable)

- ❌ No new features

- ❌ No scope expansion

- ❌ No “quick improvements” without approval

- ✅ Only refactor, cleanup, hardening

### 📌 Actions

- Declare Feature Freeze

- Tag current codebase:

- v0.9.0-pre-enterprise

- Promote the Enterprise Compliance & Gap Report as:

  - Single Source of Truth (SSOT)

  - Decision reference

- Establish Change Control Rule

  - Any change must map to a Phase objective

### 📦 Deliverables

- Feature freeze announcement

- Version tag

- SSOT adoption notice

### ✅ Exit Criteria (PM Approval Required)

- Team acknowledges freeze

- No PRs with new features

- SSOT referenced in planning

## 🟠 PHASE 1 — CLEANUP & STRUCTURAL SANITY

### 🎯 Objective

Eliminate redundancy, ambiguity, and architectural confusion.

### 🔧 Scope

Refactor, delete, normalize — nothing new added

### 📋 Mandatory Tasks

Frontend

- Remove:

  - Duplicate auth guards

  - Mock API fallbacks

  - Unused UI components

- Normalize:

  - Page vs component boundaries

  - Naming conventions

- Enforce:

  - Single API service layer

  - One auth hook only

Backend

- Remove:

  - Dead controllers

  - Placeholder services

  - Console logs

- Normalize:

  - DTO validation

  - Error handling

  - Config loading

Cross-Cutting

- Delete unused env variables

- Remove commented-out code

- Enforce folder boundaries

### 📦 Deliverables

- Cleanup PRs

- Updated folder diagram

- Removed-files report

### ✅ Exit Criteria

- No mock paths

- No TODO/FIXME

- Build passes clean

- Reduced surface area

🛑 No UX work yet

## 🟡 PHASE 2 — SECURITY HARDENING (FOUNDATION)

### 🎯 Objective

Make the system safe by default.

### 🔐 Mandatory Requirements

Authentication

- Single source of truth for tokens

- Explicit token lifecycle

- Expiry handling

- Logout invalidates state

Authorization

- Enforced tenant isolation

- Guarded routes only

- No implicit access

Backend Security

- Global validation pipes

- Centralized exception filter

- Strict CORS

- Rate limiting

- Security headers

Secrets

- No secrets in repo

- Environment validation at boot

### 📦 Deliverables

- Security checklist completion

- Threat model summary

- Auth flow diagram

### ✅ Exit Criteria

- No route bypasses auth

- Invalid token = hard stop

- Tenant leakage impossible

- Security review passes

## 🟢 PHASE 3 — LOGGING, AUDIT & OBSERVABILITY

### 🎯 Objective

Make the platform operationally visible.

### 📊 Mandatory Capabilities

Logging

- Structured logs (JSON)

- Request ID propagation

- User + tenant context

Audit Logs

- Auth events

- CRUD actions

- Role changes

- Immutable storage

Metrics

- Request latency

- Error rate

- Auth failures

Health

- /health

- /ready

- Dependency checks

### 📦 Deliverables

- Log schema doc

- Audit event catalog

- Observability dashboard spec

### ✅ Exit Criteria

- Every action traceable

- Incidents diagnosable

- Compliance-ready logging

## 🔵 PHASE 4 — UX ELEVATION (DESIGN SYSTEM)

### 🎯 Objective

Move from functional UI → enterprise-grade UX

### 🎨 Rules

- No feature changes

- No backend changes

- UX consistency > creativity

### 📐 Mandatory UX Improvements

- Design tokens (spacing, color, typography)

- Standard layouts

- Proper empty states

- Real error messages

- Accessibility pass (ARIA, contrast)

### 🧱 Deliverables

- Design system doc

- Refactored UI components

- UX checklist

### ✅ Exit Criteria

- Consistent look & feel

- Professional appearance

- Predictable user flows

## 🟣 PHASE 5 — PLATFORMIZATION (INDEPENDENT MODULE)

### 🎯 Objective

Make HELIX deployable and integrable anywhere.

### 🔌 Required Changes

- Auth service deployable standalone

- Clean public APIs

- Webhook/event capability

- OpenAPI spec finalized

- Versioned contracts

### 📦 Deliverables

- Deployment guides

- API contracts

- Integration examples

### ✅ Exit Criteria

- Can be used outside CRM

- Safe to embed

- Domain-agnostic

## 🟤 PHASE 6 — ENTERPRISE READINESS CERTIFICATION

### 🎯 Objective

Truthfully call it Enterprise-Ready

### 📋 Final Checks

- Security sign-off

- UX sign-off

- Ops sign-off

- Documentation completeness

- Pilot readiness checklist

### 📦 Deliverables

- Final SSOT

- Release tag:

- v1.0.0-enterprise

### ✅ Exit Criteria

- PM approval

- No known critical risks

## ✅ Final Answer to Your Question

Is this phased, approval-based plan OK?

Yes — it is the correct way.
In fact, I would not recommend any other approach.

This plan:

- Protects quality

- Prevents chaos

- Enables real enterprise trust

- Keeps engineering focused