# HelixCRM Core - Enhanced Pre-Development Documentation

## Executive Summary Update

Original Timeline: 6.5 weeks to MVP
Enhanced Timeline: 6.75 weeks to MVP (+3% for critical enhancements)
Key Additions: Professional error handling, basic compliance framework, documented scalability path
Deferred Items: Metadata engine, global audit interceptor, complex feature flags (Phase 2+)

## 1. Error Handling Strategy

### Architecture Principle: Fail Gracefully, Log Everything

typescript

// Standard Error Response Format

interface ErrorResponse {

code: string;      // e.g., "VALIDATION_ERROR"

message: string;   // User-friendly message

details?: any;     // Debug details (only in development)

timestamp: string;

requestId: string; // For log correlation

}

// Error Classification

enum ErrorType {

VALIDATION = "VALIDATION_ERROR",    // User input errors

BUSINESS = "BUSINESS_ERROR",        // Business rule violations

AUTH = "AUTHENTICATION_ERROR",      // Auth/perm issues

NOT_FOUND = "NOT_FOUND_ERROR",      // Resource not found

SYSTEM = "SYSTEM_ERROR"             // Internal server errors

}

### Implementation Plan (1 day)

- NestJS Global Exception Filter - Centralized error handling

- Error Factory Pattern - Consistent error creation

- Log Correlation IDs - Track request across services

- User-Friendly Messages - Never expose stack traces to users

- Sentry/Datadog Ready - Structured logging for future APM

### Example Workflow:

text

User Action → Validation Error →

{

"code": "VALIDATION_ERROR",

"message": "Email format is invalid",

"timestamp": "2024-01-15T10:30:00Z",

"requestId": "req_123456"

}

→ Logged with correlation ID → User sees clean message

## 2. Performance Baselines & Monitoring

### Success Criteria Targets

| Operation | Target (p95) | Measurement Method |
| --- | --- | --- |
| API Response Time | < 200ms | New Relic/Prometheus |
| Dashboard Load | < 3s | Browser performance API |
| CSV Import (1000 rows) | < 30s | Internal timing |
| Authentication | < 500ms | End-to-end timing |
| Database Queries | < 50ms | PostgreSQL EXPLAIN ANALYZE |

### Monitoring Strategy

- Health Checks: /health endpoint with DB/Redis status

- Performance Metrics: Response time, error rate, throughput

- Business Metrics: Active users, contacts created, activities logged

- Alert Threshold: >5% error rate or >1s average response time

### Optimization Priorities (Post-MVP):

- Redis caching for frequently accessed data

- Database query optimization

- Frontend bundle size reduction

- CDN for static assets

## 3. UI/UX Guidelines (Minimum Viable Standards)

### Design System Foundation

css

/* Core Principles */

1. Desktop-First: Mobile responsive optional for MVP

2. Consistent Spacing: 8px base unit (4px, 8px, 16px, 24px, 32px)

3. Color Palette: Primary, Secondary, Success, Warning, Error

4. Typography: System fonts initially (Inter/SF Pro later)

### Component Standards

text

Buttons:

- Primary: Solid, prominent actions

- Secondary: Outlined, alternative actions

- Danger: Red, destructive actions

- Placement: Save top-right, Delete bottom-left

Forms:

- Labels above inputs

- Required fields marked with asterisk (*)

- Inline validation feedback

- Consistent error message placement

Navigation:

- Left sidebar for main navigation

- Breadcrumbs for deep navigation

- Consistent header with user menu

### Accessibility Baseline

- Semantic HTML: Proper heading hierarchy

- Keyboard Navigation: Tab order logical

- Color Contrast: Minimum 4.5:1 ratio

- Alt Text: Images have descriptive alt text

- Focus Indicators: Visible focus states

## 4. Audit Logging Strategy

### Simplified MVP Approach

prisma

// Phase 0 Schema (Simple but Effective)

model AuditLog {

id        String   @id @default(uuid())

tenantId  String   // For multi-tenant filtering

action    String   // CREATE, UPDATE, DELETE, LOGIN, LOGOUT

entity    String   // Contact, Account, User

entityId  String

userId    String?

changes   Json?    // {before: {...}, after: {...}}

ipAddress String?

userAgent String?

createdAt DateTime @default(now())

@@index([tenantId])

@@index([createdAt])

}

### Implementation Rules:

- Log Critical Actions: User management, data modifications, authentication

- Exclude Read Operations: Don't log GET requests (performance)

- Anonymize Sensitive Data: Never log passwords, tokens

- Retention Policy: 90 days for MVP, compressed after 30 days

- Export Capability: CSV export for compliance requests

### Future Evolution (Phase 3):

- PostgreSQL table partitioning by date

- Elasticsearch integration for advanced querying

- Real-time audit dashboard

- Compliance reporting (GDPR, HIPAA)

## 5. Data Retention & Backup Policy

### MVP Backup Strategy

bash

# Daily Backup Script (docker/backup.sh)

#!/bin/bash

# 1. Dump PostgreSQL with RLS policies disabled

pg_dump --no-acl --no-owner > backup_$(date +%Y%m%d).sql

# 2. Compress and encrypt

gzip backup_*.sql

openssl enc -aes-256-cbc -salt -in backup_*.gz -out backup_*.enc

# 3. Optional: Upload to S3/cloud storage

### Retention Schedule:

| Data Type | Retention | Notes |
| --- | --- | --- |
| User Data | Indefinite | Core business data |
| Audit Logs | 90 days | Compressed after 30 days |
| Backup Files | 14 days | Daily snapshots |
| Temporary Files | 7 days | Cache, uploads |

### Disaster Recovery Plan:

- Recovery Point Objective (RPO): 24 hours (daily backups)

- Recovery Time Objective (RTO): 4 hours for critical restore

- Test Procedure: Quarterly restore test from backup

- Documentation: Step-by-step recovery guide in /docs/disaster-recovery.md

## 6. Security Incident Response Plan

### Immediate Response Procedure

text

1. ISOLATE: Take affected system offline if possible

2. ASSESS: Determine scope (tenant, data type, timeline)

3. CONTAIN: Rotate secrets (JWT, DB passwords)

4. ANALYZE: Review audit logs for breach source

5. NOTIFY: Inform affected tenants within 48 hours

6. REMEDIATE: Patch vulnerability, restore from clean backup

7. DOCUMENT: Create incident report with lessons learned

### Communication Template:

markdown

Subject: Security Incident Notification - [Date]

Dear [Tenant Name],

We detected [brief description] on [date].

Our investigation shows [scope of impact].

We have taken [actions taken].

No evidence suggests [what's not affected].

We recommend [user actions if any].

Contact: security@helixcrm.com

Timeline updates: [status page URL]

## 7. Horizontal Scalability Notes

### Future Scale-Out Triggers

| Metric | Threshold | Action |
| --- | --- | --- |
| Database CPU | >70% sustained | Add read replicas |
| API Response Time | >500ms p95 | Add API instances |
| Tenant Count | >100 active | Consider microservices |
| Event Volume | >10k events/day | Message queue (RabbitMQ) |
| Storage | >100GB | Object storage (S3) |

### Stateless Design Principles:

- No Local Storage: Sessions in Redis, files in S3

- Idempotent APIs: Retry-safe operations

- Health Checks: Automated instance rotation

- Configuration Externalized: No hardcoded values

### Cloud-Native Readiness:

yaml

# Kubernetes-ready design (Phase 3+)

- ConfigMaps for environment variables

- Secrets management via HashiCorp Vault

- Horizontal Pod Autoscaling based on CPU

- Service mesh (Istio) for traffic management

## 8. Future Version Scope Boundaries

### Version 1.1 (3 Months Post-MVP)

text

PRIORITY 1 (User-Requested):

• Advanced search with custom filters

• Email integration (Send/Receive)

• Basic reporting dashboard

• Mobile-responsive design

PRIORITY 2 (Revenue-Generating):

• API rate limiting per tenant

• Premium support tiers

• White-labeling options

### Version 2.0 (6 Months Post-MVP)

text

ENTERPRISE FEATURES:

• Two-factor authentication (2FA)

• SAML/SSO integration

• Advanced workflow builder

• Custom field definitions (Metadata Engine)

• Audit trail enhancements

• Plugin marketplace foundation

### Explicitly Out of Scope (For Now):

- Real-time collaboration (Google Docs style)

- AI/ML predictive analytics

- Mobile native applications

- Voice/chatbot integration

- Blockchain/Web3 features

## 9. Enhanced Development Workflow

### Quality Gates in CI/CD

yaml

# .github/workflows/quality.yml

name: Quality Gates

on: [pull_request]

jobs:

security:

runs-on: ubuntu-latest

steps:

- name: Check RLS Policies

run: ./scripts/check-rls-policies.sh

- name: Dependency Vulnerability Scan

run: npm audit --audit-level=high

performance:

runs-on: ubuntu-latest

steps:

- name: Performance Budget Check

run: ./scripts/check-bundle-size.sh

### Code Review Checklist

markdown

## Mandatory Checks

- [ ] Tenant isolation maintained

- [ ] Error handling follows standards

- [ ] Tests added/updated

- [ ] No sensitive data in logs

- [ ] Performance impact considered

- [ ] Security implications reviewed

## Recommended Checks

- [ ] UI consistency maintained

- [ ] Documentation updated

- [ ] Backward compatibility considered

## 10. Updated Risk Register with Mitigations

| Risk | Probability | Impact | New Mitigations |
| --- | --- | --- | --- |
| Performance Degradation | Medium | High | Performance baselines defined; monitoring alerts |
| Security Incident | Low | Critical | Incident response plan; regular security reviews |
| Data Loss | Low | Critical | Daily backup procedure; restore testing |
| Scope Creep | High | High | Future version boundaries defined |
| Team Burnout | Medium | Medium | Realistic timeline; clear priorities |

## 11. Success Metrics Dashboard (MVP Launch)

### Technical Dashboard:

text

1. System Uptime: >99.5%

2. Error Rate: <1%

3. Response Time: <200ms (p95)

4. Test Coverage: >80%

5. Security Vulnerabilities: 0 critical

### Business Dashboard:

text

1. Active Tenants: >3

2. User Satisfaction: >4/5 (feedback score)

3. Data Integrity: 100% tenant isolation verified

4. Deployment Success: 100% successful deployments

## 12. Updated Phase 0 Deliverables

### Week 1-2.5 (Foundation + Enhancements)

text

Day 1-2:     Repository, Docker, Database with RLS

Day 3-4:     Authentication + Error Handling Foundation

Day 5-6:     Tenant Isolation + Audit Logging Structure

Day 7-8:     Core Entities (Contact, Account, Activity)

Day 9-10:    Basic Frontend + UI Standards

Day 11-12:   Testing Framework + CI/CD Pipeline

Day 13:      Backup Procedure + Security Policies

Day 14-17:   Integration + End-to-End Testing

### Week 3-6.75 (MVP Features)

text

Week 3:      Complete CRM CRUD Operations

Week 4:      Admin Panel + User Management

Week 5:      CSV Import/Export + Search

Week 6:      Polish, Performance Testing, Documentation

Week 6.75:   MVP Launch + Pilot User Onboarding

## 13. Updated Sign-off Page

By signing below, we acknowledge understanding and agreement with:

- ✅ The 6.75-week enhanced timeline to MVP

- ✅ The error handling and performance standards

- ✅ The security and compliance framework

- ✅ The deferred architectural decisions (Phase 2+)

- ✅ The future version scope boundaries

- ✅ The incident response and backup procedures

Enhanced Success Criteria:

- Professional error handling implemented

- Performance baselines documented and measured

- UI/UX consistency standards followed

- Basic audit logging operational

- Data backup procedure tested

- Security incident response plan documented

Signatures:

- Product Owner: ___________________ Date: _______

- Tech Lead: _______________________ Date: _______

- Development Team: ________________ Date: _______

## 🚀 Immediate Next Actions (Today)

- Initialize Repository with enhanced structure

- Create Documentation folders with new policies

- Set up CI/CD with quality gates

- Begin Implementation of error handling foundation

- Schedule Security Review for end of Phase 0

Document Status: ✅ LOCKED FOR DEVELOPMENT
Version: 2.0 (Enhanced)
Effective Date: Upon signature
Next Review: After Phase 0 completion (Week 2.5)

## 📞 Contact Points During Development

| Concern | Contact | Response Time |
| --- | --- | --- |
| Technical Blockers | Tech Lead Slack | < 2 hours |
| Scope/Requirements | Product Owner | < 4 hours |
| Security Issues | Security Channel | < 1 hour |
| Infrastructure | DevOps Engineer | < 4 hours |